## Slide 1
TIMELESS HADITH
APRIL 11, 2026 · PLATFORM AUDIT
Full Platform Audit
Performance · SEO · Security · CSS · Compliance · Best Practices
OVERALL GRADE
B+
Strong foundation · 2 P0 items
Prepared for Syed
timelesshadith.com

## Slide 2
TIMELESS HADITH
01 · CONTEXT
Why This Audit Exists
Sprint boundary
Phase 0–10 enhancement sprint just shipped. Before the Supabase migration and social automation work begins, we freeze and grade the platform.
Risk surface growth
The stack spans Cloudflare Pages, a Worker, Supabase with RLS, OpenAI, and a service worker cache. Each layer introduces new failure modes.
Grounded recommendations
Every finding is tied to a concrete file, line number, and remediation action — no generic advice.
Remediation-ready
Findings are sequenced into a two-week sprint plan with estimated effort and priority tags.
Timeless Hadith · Full Audit · April 11, 2026
2 / 39

## Slide 3
TIMELESS HADITH
02 · SCOPE
What We Audited and How
SCOPE
8 HTML pages
9 JS modules (172 KB total)
1 shared stylesheet (styles.css, 20 KB)
Cloudflare Worker + Pages Function
Service Worker cache strategy
CSP / headers (_headers)
sitemap.xml (102 URLs) · robots.txt
METHOD
Static code analysis (grep, AST walk)
CSP + headers inspection
XSS surface scan (innerHTML + sinks)
Schema.org + meta completeness check
Asset size + dependency graph
WCAG 2.1 AA heuristic review
CLAUDE.md spec vs implementation diff
Timeless Hadith · Full Audit · April 11, 2026
3 / 39

## Slide 4
TIMELESS HADITH
03 · SCOREBOARD
Executive Scorecard
PERFORMANCE
78 / 100
Inline CSS, video bloat
SEO
88 / 100
Strong schema, meta gaps
SECURITY
82 / 100
CSP gap, no rate limit
CSS ARCH.
74 / 100
Inline bloat, no build
ACCESSIBILITY
80 / 100
Mostly compliant
COMPLIANCE
85 / 100
Privacy present
CODE QUALITY
81 / 100
Clean JS, XSS surface
DEVOPS
86 / 100
Good CI + secrets
Timeless Hadith · Full Audit · April 11, 2026
4 / 39

## Slide 5
TIMELESS HADITH
04 · SUMMARY
Findings by Severity
2
CRITICAL
Must fix this week
7
HIGH
Security + performance
12
MEDIUM
SEO + CSS hygiene
9
LOW
Polish + consistency
4
STRENGTH
Keep these as-is
34 findings across 8 categories · 2 require immediate action
Timeless Hadith · Full Audit · April 11, 2026
5 / 39

## Slide 6
TIMELESS HADITH
05 · CRITICAL PATH
Top 5 Findings
01
Theme default regression (dark vs spec)
CRITICAL
02
8.6 MB unoptimized popup.mp4 in repo root
CRITICAL
03
26 KB inline CSS in index.html
HIGH
04
CSP allows script-src-attr unsafe-inline
HIGH
05
34 innerHTML assignments — XSS surface
HIGH
Timeless Hadith · Full Audit · April 11, 2026
6 / 39

## Slide 7
TIMELESS HADITH
01
SECTION · PERFORMANCE
Performance
Payload, caching, service worker, Core Web Vitals
Timeless Hadith · Full Audit · April 11, 2026
7 / 39

## Slide 8
TIMELESS HADITH
PERFORMANCE · BY THE NUMBERS
Payload & Asset Profile
44 KB
index.html
20 KB
styles.css
172 KB
total JS
8.6 MB
popup.mp4
9
JS files
102
Sitemap URLs
22
SW pre-cached
v8
SW version
Timeless Hadith · Full Audit · April 11, 2026
8 / 39

## Slide 9
TIMELESS HADITH
PERFORMANCE · ASSESSMENT
What's Working vs What's Not
+
STRENGTHS
All non-critical scripts use defer
Service Worker with stale-while-revalidate
Navigation fallback to /offline.html
Images paired with WebP via <picture>
Fonts preconnected (Google)
PNG assets cached 1 year immutable
Lazy-load on below-fold images
!
RISKS
26 KB inline CSS blocks repeat cache
8.6 MB popup.mp4 shipped on every deploy
js/data.js (528 LOC) loaded on every page
No image dims on avatar — CLS risk
SW precaches 22 assets — slow install
CF Insights beacon without defer
No CSS minification pipeline
Timeless Hadith · Full Audit · April 11, 2026
9 / 39

## Slide 10
TIMELESS HADITH
PERFORMANCE · FINDING 01
8.6 MB popup.mp4 Sitting in Repo Root
CRITICAL
popup.mp4 (8.6 MB) is committed at repo root and ships on every Cloudflare Pages deploy. Grep across HTML, CSS, and JS confirms zero references — the file is orphaned.
IMPACT
Bandwidth waste on every deploy. Slower git clones. Bloated repository history. Counts against Pages artifact size.
ACTION
Either `git rm popup.mp4` or move to `archive/` (gitignored). If kept, re-encode H.265 + AV1 and set `<video preload="none">`.
EFFORT
5 minutes · single commit · zero regression risk
popup.mp4
Timeless Hadith · Full Audit · April 11, 2026
10 / 39

## Slide 11
TIMELESS HADITH
PERFORMANCE · FINDING 02
26 KB Inline CSS Inside index.html
HIGH
index.html contains a 26,668-byte <style> block — roughly 60% of the 44 KB HTML payload. This CSS bypasses the browser cache, inflates Largest Contentful Paint on repeat visits, and duplicates tokens already in css/styles.css.
IMPACT
Slower LCP on repeat visits. Cache miss overhead. Token drift between inline styles and the design system.
ACTION
Extract hero + AI-search + Topics + Featured blocks into css/home.css. Keep only ~5 KB first-paint critical CSS inline.
EFFORT
2 hours · affects index.html only
index.html · lines 55–810
Timeless Hadith · Full Audit · April 11, 2026
11 / 39

## Slide 12
TIMELESS HADITH
PERFORMANCE · FINDING 03
Static Hadith JSON Bundled Into Every Page
HIGH
js/data.js is the legacy static source-of-truth (528 LOC) while the Supabase migration is in flight. It loads on every page navigation even though the Supabase + Worker stack already provides the same data via the match_chunks RPC on demand.
IMPACT
~38 KB of unused JS on every navigation. Duplicate data path. Confusion over source of truth.
ACTION
Complete the Supabase cut-over per CLAUDE.md Phase 0. Delete js/data.js. Interim: gate behind `if (!window.__SB_READY)`.
EFFORT
6 hours · part of planned Supabase sprint
js/data.js · 528 lines
Timeless Hadith · Full Audit · April 11, 2026
12 / 39

## Slide 13
TIMELESS HADITH
02
SECTION · SEO
Search Engine Optimization
Meta, schema, semantics, sitemap, internal links
Timeless Hadith · Full Audit · April 11, 2026
13 / 39

## Slide 14
TIMELESS HADITH
SEO · ASSESSMENT
What's Working vs What's Not
STRENGTHS
Unique <title> on every page
Canonical URLs set site-wide
Full OpenGraph + Twitter Card meta
WebSite + SearchAction JSON-LD
102-URL sitemap.xml
robots.txt disallows /archive/ + /reports/
One H1 per page, clean hierarchy
GAPS
No Organization or BreadcrumbList schema
Category pages miss FAQPage / ItemList
No hreflang on bilingual (EN + AR) content
Homepage meta description is generic
Avatar images use empty alt=""
No RSS/Atom feed for hadith-of-the-day
Internal anchor links under-utilized
Timeless Hadith · Full Audit · April 11, 2026
14 / 39

## Slide 15
TIMELESS HADITH
SEO · FINDING 01
Missing BreadcrumbList Schema on Category Pages
MEDIUM
category.html is the deepest content page but lacks a BreadcrumbList JSON-LD block. Google rewards breadcrumb schema with rich SERP snippets; today the page renders as a generic blue link.
IMPACT
Lower click-through from Google search. No breadcrumb visual in SERP. Reduced perceived authority.
ACTION
Inject JSON-LD in category-head.js based on the ?cat= param: Home → Categories → {Book Name}.
EFFORT
30 minutes · category-head.js only
js/category-head.js · category.html
Timeless Hadith · Full Audit · April 11, 2026
15 / 39

## Slide 16
TIMELESS HADITH
SEO · FINDING 02
Generic Homepage Meta Description
MEDIUM
Current: 'Authentic, searchable hadiths from Prophet Muhammad (PBUH). Explore timeless guidance by topic, beautifully organised.' Good brand voice but low keyword density for target queries ('Sahih al-Bukhari search', 'hadith by topic').
IMPACT
Lower organic ranking for high-intent queries. Missed conversion from search snippets.
ACTION
Rewrite to 150–160 chars including: Sahih al-Bukhari, 7,277 hadiths, AI search, topic browsing, free access. Validate in Google SERP preview.
EFFORT
20 minutes · single-line change
index.html · line 9
Timeless Hadith · Full Audit · April 11, 2026
16 / 39

## Slide 17
TIMELESS HADITH
03
SECTION · SECURITY
Security & Hardening
Headers, CSP, CORS, rate limiting, XSS surface
Timeless Hadith · Full Audit · April 11, 2026
17 / 39

## Slide 18
TIMELESS HADITH
SECURITY · ASSESSMENT
Defense in Depth — Current State
HARDENED
HSTS with includeSubDomains + preload (1 year)
X-Frame-Options DENY + frame-ancestors 'none'
X-Content-Type-Options nosniff
Referrer-Policy strict-origin-when-cross-origin
Permissions-Policy locks geo/mic/camera/payment
Worker uses allow-list CORS in prod
Worker secrets via wrangler secret put
Service-role key never leaves the Worker
Query length guard (500 chars) on AI endpoint
GAPS
CSP allows script-src-attr 'unsafe-inline'
Pages Function CORS uses wildcard *
No rate limit on /api/ai-search (Worker + Pages)
No request signing — any allow-list origin can call
Missing Cache-Control: no-store on auth responses
No CSP Report-Only endpoint configured
No Turnstile / bot challenge on AI search form
RLS policies not visible in repo — needs audit
OpenAI spend cap not documented
Timeless Hadith · Full Audit · April 11, 2026
18 / 39

## Slide 19
TIMELESS HADITH
SECURITY · FINDING 01
No Rate Limit on AI Search Endpoint
HIGH
Both functions/api/ai-search.js and worker/src/index.js accept unlimited POST traffic. Query length is capped at 500 chars but request count is not. An attacker can loop through embedding + chat calls and burn the OpenAI budget in minutes.
IMPACT
Unbounded OpenAI spend. Service degradation for real users. Potential denial-of-wallet attack.
ACTION
Add Cloudflare Turnstile on the hero search form OR use Workers KV-backed rate limiter (60 req/hr per IP). Set monthly OpenAI spend cap in dashboard.
EFFORT
2 hours · Worker + form changes
functions/api/ai-search.js + worker/src/index.js
Timeless Hadith · Full Audit · April 11, 2026
19 / 39

## Slide 20
TIMELESS HADITH
SECURITY · FINDING 02
CSP Allows script-src-attr 'unsafe-inline'
HIGH
Both _headers and the inline meta CSP in index.html allow script-src-attr 'unsafe-inline'. This permits inline event handlers like onclick="…" — the most common DOM-XSS amplifier. No such handlers appear in the repo today; this is a standing door that should be closed.
IMPACT
XSS blast-radius widened. Lighthouse Best Practices penalty. Invalidates otherwise strong CSP.
ACTION
Remove script-src-attr 'unsafe-inline' from _headers and from index.html meta CSP. If a specific inline attr is needed later, use a nonce or move to an event listener.
EFFORT
10 minutes + regression test
_headers · index.html line 38
Timeless Hadith · Full Audit · April 11, 2026
20 / 39

## Slide 21
TIMELESS HADITH
SECURITY · FINDING 03
34 Raw innerHTML Writes — XSS Surface
HIGH
34 innerHTML assignments across js/app.js, js/categories-wire.js, js/bookmarks-wire.js, and js/ai-search.js. Most concatenate hadith content, user queries, or Supabase response fields into template strings. ai-search.js is properly escaped; others trust the data source.
IMPACT
If content injection enters Supabase (admin console, future import), every render site is vulnerable to script execution.
ACTION
Introduce a shared safeHtml() tagged-template helper. Replace raw template-literal innerHTML with it. Prefer textContent where HTML isn't needed.
EFFORT
4 hours · spans 4 JS files
js/app.js · js/categories-wire.js · js/bookmarks-wire.js
Timeless Hadith · Full Audit · April 11, 2026
21 / 39

## Slide 22
TIMELESS HADITH
SECURITY · FINDING 04
Wildcard CORS on Pages Function
MEDIUM
functions/api/ai-search.js line 35 sets Access-Control-Allow-Origin: '*'. The underlying Worker has a proper allow-list but the Pages proxy invalidates that defense-in-depth by exposing the same endpoint to any origin.
IMPACT
Any third-party site can embed and call the AI search endpoint, spending OpenAI budget on our behalf.
ACTION
Echo the request Origin only if it's in an allow-list matching the Worker's. Fallback to https://timelesshadith.com.
EFFORT
15 minutes
functions/api/ai-search.js · line 35
Timeless Hadith · Full Audit · April 11, 2026
22 / 39

## Slide 23
TIMELESS HADITH
04
SECTION · CSS
CSS Architecture
Structure, tokens, dark mode, build pipeline
Timeless Hadith · Full Audit · April 11, 2026
23 / 39

## Slide 24
TIMELESS HADITH
CSS · ASSESSMENT
Design Tokens & Architecture
DONE WELL
Single design-token system via CSS vars
Dark mode via [data-theme="dark"]
Accent colors documented for AA contrast
Responsive via clamp() fluid typography
Apple-style 16px radius standard
Only 7 !important declarations
Consistent accent palette across site
NEEDS WORK
26 KB inline CSS in index.html alone
No PostCSS or minification build step
17 inline style="…" attrs across 5 pages
Duplicate tokens between inline & styles.css
Dark-mode overrides scattered, not centralized
Media queries use raw pixels, not tokens
No reduced-motion override on animations
Timeless Hadith · Full Audit · April 11, 2026
24 / 39

## Slide 25
TIMELESS HADITH
CSS · FINDING 01
No CSS Build Pipeline — Unminified 20 KB Ships Raw
MEDIUM
css/styles.css is 20 KB uncompressed. A run through Lightning CSS or esbuild would drop it to ~12 KB and inline autoprefixer fallbacks only where needed. Cloudflare Pages build step currently does nothing with CSS.
IMPACT
8 KB wasted transfer on every cold navigation. Missed opportunity for vendor-prefix pruning.
ACTION
Add minimal build.js running Lightning CSS on the Pages build. Target <15 KB. Source maps to reports/.
EFFORT
2 hours · package.json + 1 build file
css/styles.css
Timeless Hadith · Full Audit · April 11, 2026
25 / 39

## Slide 26
TIMELESS HADITH
05
SECTION · A11Y
Accessibility (WCAG 2.1 AA)
Contrast, ARIA, keyboard, touch targets, motion
Timeless Hadith · Full Audit · April 11, 2026
26 / 39

## Slide 27
TIMELESS HADITH
A11Y · ASSESSMENT
WCAG 2.1 AA Coverage
STRENGTHS
All meaningful images have descriptive alt
Skip-to-content link in nav
Form inputs have labels or aria-label
Accent colors meet AA contrast
Real <button> elements, not divs
One H1 per page, logical heading order
aria-live='polite' on AI answer region
GAPS
Decorative avatars need role='presentation'
No visible focus ring on AI example chips
Theme toggle missing aria-pressed state
Carousel arrows lack aria-controls
Pagination dots < 44x44 px touch target
No prefers-reduced-motion override
Live regions don't announce count changes
Timeless Hadith · Full Audit · April 11, 2026
27 / 39

## Slide 28
TIMELESS HADITH
A11Y · FINDING 01
Missing prefers-reduced-motion Guard
MEDIUM
The new .ai-answer-card uses a fade-up keyframe animation on every answer render. The numbered-list cards also translate on hover. Users who enabled 'Reduce Motion' in their OS will still see these — a WCAG 2.3.3 violation.
IMPACT
Users with vestibular disorders experience discomfort. WCAG 2.1 AA non-compliance on motion.
ACTION
Wrap the animation and hover transforms in @media (prefers-reduced-motion: no-preference) in js/ai-search.js injected CSS.
EFFORT
30 minutes
js/ai-search.js · _injectStyles()
Timeless Hadith · Full Audit · April 11, 2026
28 / 39

## Slide 29
TIMELESS HADITH
06
SECTION · COMPLIANCE
Privacy & Compliance
Privacy, terms, cookies, sub-processors, retention
Timeless Hadith · Full Audit · April 11, 2026
29 / 39

## Slide 30
TIMELESS HADITH
COMPLIANCE · ASSESSMENT
Privacy & Legal Posture
COMPLIANT
Dedicated privacy.html + terms.html
No third-party analytics beyond CF Insights
CF Insights is privacy-preserving, cookieless
Google SSO via redirect — no password handling
Service Worker respects same-origin
No PII captured on AI queries
GAPS
No cookie consent banner (GDPR borderline)
OpenAI not disclosed as data sub-processor
No data-retention clause on AI search queries
No DPA link for enterprise users
Terms lacks dispute-resolution jurisdiction
No accessibility statement
Timeless Hadith · Full Audit · April 11, 2026
30 / 39

## Slide 31
TIMELESS HADITH
07
SECTION · STRENGTHS
What's Working
The solid foundation worth preserving
Timeless Hadith · Full Audit · April 11, 2026
31 / 39

## Slide 32
TIMELESS HADITH
STRENGTHS · KEEP AS-IS
Four Architectural Wins
1
Clean Worker architecture
Single-responsibility, clear sections, input validation, grounded RAG prompt with explicit anti-hallucination rules, structured JSON output with latency metrics.
2
Conventional commits + CLAUDE.md
feat/fix/style/chore commit history. Auto-commit + stop-before-push produces auditable phase boundaries — unusual and valuable for a solo project.
3
Design-token system
Single source of truth for colors, radius, shadow, typography. Dark mode via data-theme attribute. Accent colors AA-contrast documented.
4
RAG pipeline discipline
Vector search (pgvector cosine) + retrieval + grounded completion. Explicit citation markers ([1], [2]) passed through from Worker → Pages Function → frontend.
Timeless Hadith · Full Audit · April 11, 2026
32 / 39

## Slide 33
TIMELESS HADITH
08
SECTION · ROADMAP
Remediation Plan
Prioritized, sequenced, effort-estimated
Timeless Hadith · Full Audit · April 11, 2026
33 / 39

## Slide 34
TIMELESS HADITH
ROADMAP · P0 + P1
Sprint 1 — This Week
01
Restore Light theme as default; bump migration key to v3
P0
15 min
02
Remove or re-encode 8.6 MB popup.mp4
P0
5 min
03
Remove script-src-attr 'unsafe-inline' from CSP
P0
10 min
04
Add Turnstile or KV rate-limit on /api/ai-search
P1
2 hr
05
Extract 26 KB inline CSS from index.html → css/home.css
P1
2 hr
06
Introduce safeHtml() helper; refactor 34 innerHTML sites
P1
4 hr
07
Echo allow-listed Origin on Pages Function CORS
P1
15 min
Timeless Hadith · Full Audit · April 11, 2026
34 / 39

## Slide 35
TIMELESS HADITH
ROADMAP · P2 + P3 + P4
Sprint 2 — Polish Week
08
Add BreadcrumbList JSON-LD on category.html
P2
30 min
09
Complete Supabase migration; delete js/data.js
P2
6 hr
10
Rewrite homepage meta description for keywords
P2
20 min
11
Add prefers-reduced-motion guard around animations
P2
30 min
12
Declare OpenAI as sub-processor in privacy policy
P2
30 min
13
Add minimal CSS build step (Lightning CSS)
P2
2 hr
14
Add Vitest smoke test for Worker + Pages Function
P3
3 hr
15
Add aria-pressed on theme toggle
P3
15 min
16
Add hreflang + lang='ar' dir='rtl' for Arabic spans
P3
2 hr
17
Inline-CSS audit: move style attrs to classes
P3
1 hr
18
Archive reports/ directory
P4
5 min
Timeless Hadith · Full Audit · April 11, 2026
35 / 39

## Slide 36
TIMELESS HADITH
OUTCOME · TARGET
After Remediation
Chart: 
| PERFORMANCE | SEO | SECURITY | CSS ARCH. | ACCESSIBILITY | COMPLIANCE | CODE QUALITY | DEVOPS
Before | 78 | 88 | 82 | 74 | 80 | 85 | 81 | 86
After | 92 | 95 | 94 | 86 | 90 | 92 | 89 | 92
Overall grade: B+ → A−
Timeless Hadith · Full Audit · April 11, 2026
36 / 39

## Slide 37
TIMELESS HADITH
PLAN · TIMELINE
Two-Week Sprint
Day 1
P0 trio
Light default · remove popup.mp4 · close CSP gap
Day 2
Inline CSS extraction
Hero, AI-search, Topics, Featured → css/home.css
Day 3
Rate limit + CORS
Turnstile on form · Worker KV limiter · Origin allow-list
Day 4
safeHtml() refactor
Introduce helper · migrate 34 innerHTML sites
Day 5
safeHtml() continued
categories-wire, bookmarks-wire, app.js · QA
Day 6
SEO schema
BreadcrumbList on category · Organization site-wide
Day 7
hreflang + Arabic
Mark Arabic spans · alternate hreflang links
Day 8
Meta + legal
Homepage meta rewrite · privacy OpenAI disclosure
Day 9
CSS build + tests
Lightning CSS step · Vitest smoke tests
Day 10
Regression QA
All 8 pages · Lighthouse · publish new audit report
Timeless Hadith · Full Audit · April 11, 2026
37 / 39

## Slide 38
TIMELESS HADITH
CLOSING · NEXT
Owner Reminders
Worker redeploy pending
npx wrangler deploy — ships source_row_id + book_number metadata for internal hadith links on AI answer source cards.
Social automation decision
CLAUDE.md reminder: pick Buffer ($6/mo, simplest) or Make.com ($9/mo, most flexible) before the auto-posting phase starts.
RLS policy audit
The Supabase anon key is public by design. Verify that RLS is enforced on chunks, hadiths, and bookmarks tables before trusting the anon key.
OpenAI spend cap
Set a monthly hard cap in the OpenAI dashboard ($20–$50) before enabling Turnstile. Protects against runaway cost during rate-limit rollout.
Timeless Hadith · Full Audit · April 11, 2026
38 / 39

## Slide 39
TIMELESS HADITH
END · THANK YOU
Ready to ship the fixes?
Review HTML report → Approve sprint → I commit P0 items
34 findings · 2 critical · 7 high · 12 medium · 9 low · 4 strengths
Target: B+ → A− (avg +9.5 points across 8 categories)
timelesshadith.com
April 11, 2026 · Full Platform Audit